## Slide 1: CMPE 295B Project Status Applications of the Unsupervised ASR technology in different domains Prof Dr Stas Tiomkin
Akhil Reddy Dooliganti, akhil.dooliganti@sjsu.edu Sudheer Tati, sudheer.tati@sjsu.edu Srikara Mohana Sai Sachin Nekkanti, srikaramohanasaisachin.nekkanti@sjsu.edu Naga Venkata Sai Sathwik Edupuganti,nagavenkatasaisathwik.edupuganti@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 45% complete
Individual Status
  Akhil Reddy Dooliganti (Data Collection): 80% complete, (Analyzing dysarthric speech segmentations): 100% complete
  Sudheer Tati (Data Preprocessing, Setup Project Environment): 90% complete
  Srikara Mohana Sai Sachin Nekkanti (Data Collection): 80% complete, (Analyzing dysarthric speech segmentations): 100% complete.
  Naga Venkata Sai Sathwik Edupuganti ( Setup Project Environment): 90% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 35% completed
Individual Status
  Akhil Reddy Dooliganti (Abstract, References): 100% complete
  Sudheer Tati (Related works, Introduction): 100% complete
  Srikara Mohana Sai Sachin Nekkanti (Abstract, References): 100% complete
  Naga Venkata Sai Sathwik Edupuganti (Related works, Introduction): 100% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  Lack of availability of Open Source Dysarthric speech datasets
Potential project showstoppers
  Potentially there may be decrease in performance quality due to the lack of data availability.

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Discussed about the potential dependencies of the project/ October 28th
Planned meetings with Project Advisor
  Discussing about the Project Environment Setup/ Feb 10th
  Sharing the Initial results and discuss the potential plans to improve the performance/ Feb 17th

## Slide 6: Special Needs for Project Expo
<list any needs for Project Expo beyond ½ table, Wi-Fi connection, power access>
  Not required